| PROJECT STATUS REPORT |  |
| --- | --- |
| Project Name | REACH Autism Learning Group I Activity 3 |
| For Week Ending | Nov. 7, 2025 |
| Project Status | [Green, Yellow, or Red.] Yellow |
| Status Description | [Provide an overview of the project’s current status. If the status is yellow or red, indicate: * The reason(s) that the status is yellow or red. * The planned action(s) that will bring the project back to a green status.] The reason the status is yellow is because the minimum page requirements are currently unmet. The home page and contact page are about 60% complete, but the call to action page, about us page, and programs/services page are only the templates. Planned actions will be to update the text boxes on the call to action page and add volunteer form to it. Copy the about us page from our prototype to WordPress, and add to the program/services page before making final spacing, coloring, sizing changes. |
| Activities—During the Past Week |  |
| [List all activities that the team members worked on during the past week of the project.] Updating USM Chose template for website Created forms for donation and contact Recreated home page from figma Prototype |  |
| Activities—Planned for Next Week |  |
| [List all activities that the team members will work on during the next week of the project.] Changing header button names Add drop down menu to banner Update donation page, services page, event page, contact page Create a feedback/FAQ/forum page |  |
| Project Issues |  |
| [List any issues from the Issue Log that are significant and should be shared with the audience of this report. If any related work has been done or decisions have been made, a summary should be provided.] Change color to royal blue Problem with spacing text Fix redundancy of “donate” and “give” on the header |  |
| Project Changes |  |
| [List any project changes that were approved since the last report.] |  |